## Slide 1: A required option for the GRC Parameter block
M2 REPORT
GNU Radio contribution: pull request #8233
Akshita Muchhal
Project g16, GSoC ISAC (individual project)
Ahmedabad University | October 11, 2026
generated flowgraph script
parser.add_argument(
"--count",
type=int,
required=True)
# before:
# default=10
Notes: Open with who I am and what this report covers. M2 is about the open-source contribution: what I changed in GNU Radio Companion, why it matters, how I tested it, and where the pull request stands.

## Slide 2: Where M2 stands
4
files changed
+30
lines added, none removed
#8233
pull request to gnuradio/gnuradio
Planned in M1
Study the source code and issue tracker
Pick one scoped contribution: a bug fix, a test-suite extension or a block modification
Start a discussion with maintainers
Delivered in M2
A block modification: a Required option on the GRC Parameter block (issue #5096)
Tested by hand, signed off under the DCO and pushed to my fork
Submitted as PR #8233. Review and CI status are not yet checked
Project g16 | M2 report | GNU Radio Companion contribution
2
Notes: In M1 I planned to pick a scoped contribution and start talking to maintainers. The contribution I picked is a block modification, which is one of the three types I listed in M1. It is submitted as pull request 8233 and closes issue 5096.

## Slide 3: The problem: every parameter was optional
A Parameter block becomes an argparse argument in the generated script. With a default in the definition, the user can leave the argument out and the script silently uses it.
Before: argument always has a default
parser.add_argument(
"--count",
dest="count",
type=int,
default=10)
After: author can mark it required
parser.add_argument(
"--count",
dest="count",
type=int,
required=True)
python3 flowgraph.py
runs with count = 10
python3 flowgraph.py
error: the following arguments are required: --count
Project g16 | M2 report | GNU Radio Companion contribution
3
Notes: A Parameter block turns into a command-line argument in the generated Python script. Before this change the generated argument always carried the configured default, so the user could never be forced to give a value. The new setting lets the flowgraph author choose.

## Slide 4: How a GRC setting becomes a command-line rule
1
parameter.block.yml
Adds a Required field to the Parameter block. Default is Optional.
2
Mako templates
Read the field and pick which add_argument call to write. Three templates: no GUI, Qt GUI, Bokeh GUI.
3
Generated Python script
argparse gets required=True, or keeps default=... for optional parameters.
The default stays Optional, so a parameter only becomes mandatory when the author asks for it.
Project g16 | M2 report | GNU Radio Companion contribution
4
Notes: Adding a field to the YAML is not enough, because the YAML only describes the properties dialog. The Mako templates decide what Python code is written. That is why the change touches the block definition and three workflow templates.

## Slide 5: Code 1: the block definition
grc/blocks/parameter.block.yml
- id: required
label: Required
dtype: bool
default: 'False'
options: ['True', 'False']
option_labels: [Optional, Required]
documentation added to the same file
Set Required to True to make the command
line argument mandatory. Otherwise, the
parameter uses its configured default value
when the argument is omitted.
id
Internal name of the setting
label
Text shown in the properties dialog
dtype: bool
A True or False choice
default: 'False'
Optional unless the author changes it
option_labels
Dialog shows Optional or Required
Project g16 | M2 report | GNU Radio Companion contribution
5
Notes: This is the new field in parameter.block.yml, placed right after the existing value parameter. dtype bool, default False, and two option labels so the dialog shows Optional or Required. The documentation section was extended to explain the setting.

## Slide 6: Code 2: the no-GUI template
grc/workflows/python_nogui/flow_graph_nogui.py.mako
required_ = param.params['required'].get_value()
% if type_:
% if required_ == 'True':
parser.add_argument(
${ ', '.join(switches) }, dest="${param.name}", type=${type_}, required=True,
help="Set ${param.params['label'].get_evaluated() or param.name}")
% else:
parser.add_argument(
${ ', '.join(switches) }, dest="${param.name}", type=${type_}, default=${ default },
help="Set ${param.params['label'].get_evaluated() or param.name} [default=%(default)r]")
% endif
% endif
Reads the field
get_value() returns the Required choice for this parameter.
Required branch
Writes required=True. argparse rejects a run without it.
Optional branch
Keeps default=... and prints it in the help text.
Project g16 | M2 report | GNU Radio Companion contribution
6
Notes: The template reads the new field with get_value. If it equals the string True, it writes an add_argument call with required=True and no default. Otherwise it writes the same call as before, with the default and the default shown in the help text.

## Slide 7: Files changed and what was tested
File | Change | Tested
grc/blocks/parameter.block.yml | Required field and documentation | Yes
grc/workflows/python_nogui/flow_graph_nogui.py.mako | Required or default argument | Yes
grc/workflows/python_qt_gui/flow_graph_qt_gui.py.mako | Same logic for Qt GUI scripts | Not yet
grc/workflows/python_bokeh_gui/flow_graph_bokeh_gui.py.mako | Same logic for Bokeh GUI scripts | Not yet
Commit f7afafee6: 4 files changed, 30 insertions(+). No deletions.
The change is additive. The existing optional behaviour was not rewritten.
Project g16 | M2 report | GNU Radio Companion contribution
7
Notes: Four files, 30 insertions, no deletions. The no-GUI template was generated and run. The Qt and Bokeh templates carry the same branch logic, but I have not generated and run them yet. I am saying that plainly so nobody reads this as full coverage.

## Slide 8: Testing: a small flowgraph and five commands
Parameter | Type | Value | Required
required_count | intx | 10 | True
optional_count | intx | 20 | False
Temporary files, not in the repository:
/tmp/test_required_parameter.grc
/tmp/grc-required-output/test_required_parameter.py
The compiler found by default reported GNU Radio 3.10.12.0 and used installed blocks. The source-tree workflow directory and grc/blocks were loaded explicitly so the modified templates ran.
commands run
# syntax check
python3 -m py_compile test_required_parameter.py
# required argument omitted
python3 test_required_parameter.py
# required argument supplied
python3 test_required_parameter.py --required-count 5
# help text
python3 test_required_parameter.py --help
# patch whitespace
git diff --check
Project g16 | M2 report | GNU Radio Companion contribution
8
Notes: I built a temporary flowgraph with two integer parameters, one required and one optional, so each behaviour could be checked on its own. It was generated from the source-tree workflow and blocks, not the installed GNU Radio 3.10.12.0.

## Slide 9: Generated code and parser behaviour
generated test_required_parameter.py
parser.add_argument(
"--required-count", dest="required_count", type=intx, required=True,
help="Set Required count")
parser.add_argument(
"--optional-count", dest="optional_count", type=intx, default=20,
help="Set Optional count [default=%(default)r]")
terminal
$ python3 test_required_parameter.py
usage: test_required_parameter.py [-h] --required-count REQUIRED_COUNT [--optional-count OPTIONAL_COUNT]
test_required_parameter.py: error: the following arguments are required: --required-count
(exit code 2)
$ python3 test_required_parameter.py --required-count 5
Press Enter to quit:
Project g16 | M2 report | GNU Radio Companion contribution
9
Notes: The generated script has required=True for required_count and default=20 for optional_count. Run without the argument, argparse stops with exit code 2. Run with it, the script gets past parsing and reaches the Press Enter prompt.

## Slide 10: Results: what passed and what did not run
Check | Result | Evidence
Required argument omitted | Passed | Parser error, exit code 2
Required argument supplied | Passed | Parsing accepted; script reached its prompt
Optional default | Passed | default=20 in code and in help text
Help message | Passed | Required shown without brackets, optional in brackets
Python syntax | Passed | py_compile finished without error
Patch whitespace | Passed | git diff --check printed nothing
Qt GUI and Bokeh GUI output | Not run | Templates modified, output not generated
Full GRC test suite | Not run | No module named pytest
Project g16 | M2 report | GNU Radio Companion contribution
10
Notes: Everything I ran passed. Two things did not run: the Qt and Bokeh output, and the full test suite, because pytest was not installed in the environment. These are targeted functional checks, not a replacement for the project test suite.

## Slide 11: Older flowgraphs should still load
grc/core/blocks/block.py, import_data()
for key, value in parameters.items():
try:
self.params[key].set_value(value)
except KeyError:
continue
An older saved flowgraph has no required key. GRC creates the block from the current definition, so the new field keeps its default, False, and the parameter stays optional.
Status
Assessed by reading the import code
No automated test loads an old flowgraph without the field yet
That regression test is on the to-do list before M3
Project g16 | M2 report | GNU Radio Companion contribution
11
Notes: I read import_data in block.py. Saved keys that the current block definition does not know are skipped, so an old file without the required key keeps the default False. This comes from reading the code. I did not run a regression test that loads an old flowgraph.

## Slide 12: From local branch to pull request
1
Branch
grc-required-parameters
2
Commit
031c8ac51
3
DCO sign-off
amended to f7afafee6
4
Push
to my fork, origin
5
Pull request
#8233, closes #5096
commands
git commit -m "grc: add required option to parameter block"
git commit --amend --no-edit --signoff
git push -u origin grc-required-parameters
Remote | URL
origin (my fork) | github.com/MuchhalAkshita/gnuradio
upstream | github.com/gnuradio/gnuradio
Project g16 | M2 report | GNU Radio Companion contribution
12
Notes: The workflow matters as much as the code in a project like GNU Radio. Feature branch, a commit, a DCO sign-off by amending the commit, a push to my fork, and a pull request against upstream that references issue 5096.

## Slide 13: What got in the way
1
Source tree or installed code?
The regular compiler reported 3.10.12.0 and used installed blocks. I loaded the source workflow and grc/blocks directly to test my change.
2
No pytest
python3 -m pytest grc/tests failed with "No module named pytest", so I tested with a generated flowgraph instead.
3
Silent password prompt
The terminal shows no characters while typing a password. GitHub HTTPS also needs a personal access token, not the account password.
4
Network failure on push
The first push failed with "Could not resolve host: github.com". A later attempt worked without recreating the commit.
Project g16 | M2 report | GNU Radio Companion contribution
13
Notes: Four practical problems. The first one is the most useful lesson: check that the code you are running is the code you edited.

## Slide 14: Why the change matters, and the response so far
Why it is technically meaningful
A flowgraph can refuse to start without an input it cannot guess, instead of quietly using a default.
The YAML field alone does nothing. The templates must read it, so the fix sits in the code generator.
All three Python workflows get the same rule.
The default is Optional, so existing flowgraphs behave as before.
Maintainer and community
PR #8233 is submitted to gnuradio/gnuradio and linked to issue #5096.
Review comments, CI results and merge status have not been checked yet.
Status: to verify
Project g16 | M2 report | GNU Radio Companion contribution
14
Notes: The change is in code generation: the templates decide what Python gets written, so a UI field alone would do nothing. For community response, the PR is submitted. I have not yet checked reviewer comments, CI results or merge status, and I will update this slide after looking at the PR page.

## Slide 15: SOTA positioning: the ISAC gap is still open
Work | OFDM | GNU Radio | Sync/CFO robustness | Radar range | Joint eval
Sturm & Wiesbeck (2011) | Yes | No | No | Yes | No
Liu et al. (2020) | Survey | No | No | Survey | No
Liu et al. (2022) | Survey | No | No | Survey | No
Dai et al. (2025) | Yes | No | No | Yes | Partial
Vaezi et al. (2026) | Partial | No | No | Partial | Partial
Qaisar et al. (2026) | No | No | No | No | No
Doly et al. (2023) | Yes | Yes | No | Yes | Partial
KIT-CEL gr-radar | Yes | Yes | No | Yes | No
Proposed project | Yes | Yes | Yes | Yes | Yes
No reviewed work measures communication and radar performance together under one shared frame-timing and channel estimate. The M2 pull request changes GRC code generation, a different layer from that gap. It gave me the full contribution workflow (branch, DCO, pull request) that the gr-digital and gr-radar work in M3 will follow.
Project g16 | M2 report | GNU Radio Companion contribution
15
Notes: This table is from my M1 report. The gap is joint evaluation of communication and radar performance on one shared sync and channel estimate in GNU Radio. The GRC change is not that contribution. It gave me the contribution workflow I will use in M3.

## Slide 16: Next planned contributions
Pull request #8233
Check CI and read reviewer comments
Generate Qt GUI and Bokeh GUI test flowgraphs
Install pytest and run the GRC tests
Add a test that loads an older flowgraph without the field
Push fixes to the same branch
M3
Oct 12 to Oct 25
Implement the ISAC contribution in a GNU Radio flowgraph. Unit and integration tests under the contribution guidelines.
M4
Oct 26 to Nov 8
Evaluate sync error, channel-estimation error, BER and range error across SNR and delay. Compare with current behaviour and Doly et al.
M5
Nov 9 to Nov 30
Analysis, documentation, repository cleanup, pull request submission, final report and video.
Project g16 | M2 report | GNU Radio Companion contribution
16
Notes: Before M3 I finish the housekeeping on the existing pull request. Then M3 to M5 follow the plan from my M1 timeline: implement the ISAC contribution, evaluate it, and finalize.

## Slide 17: Links and references
Contribution
Pull request: github.com/gnuradio/gnuradio/pull/8233
Issue: github.com/gnuradio/gnuradio/issues/5096
Fork: github.com/MuchhalAkshita/gnuradio
Branch: grc-required-parameters
Commit: f7afafee6ccdba2ea8bd281dc6063b2f0744f136
References from M1
Sturm and Wiesbeck, Proc. IEEE 99(7), 2011
Liu et al., IEEE Trans. Commun. 68(6), 2020
Liu et al., IEEE JSAC 40(6), 2022
Doly et al., Proc. GNU Radio Conference 8(1), 2023
KIT-CEL, gr-radar (GitHub)
Dai et al., arXiv:2504.19091, 2025
Vaezi et al., IEEE Commun. Surveys Tuts. 28, 2026
Qaisar et al., IEEE TNSE 13, 2026
Project g16 | M2 report | GNU Radio Companion contribution
17
Notes: Close with the links. The pull request page is where the review status lives, so check it before recording the video.